VEYVIO

Vehicle Ecosystem, Yard Visibility and Intelligent Operations

COMBINED PRODUCT, PLATFORM & DELIVERY BLUEPRINT

Version 2.0

Updated master authority incorporating 35 non-negotiable Hard Rules

|  | Blueprint decision Do not rebuild Veyvio from zero. Preserve validated user journeys and useful interfaces, remove mock and insecure behaviour, and progressively move every capability onto one shared, production-grade, multi-tenant platform. |
| --- | --- |

Move smarter. Operate safer.

Confidential • Living document • 25 July 2026

# Document Control

| Field | Value |
| --- | --- |
| Document | Veyvio Combined Product, Platform & Delivery Blueprint |
| Version | 2.0 |
| Date | 25 July 2026 |
| Status | Active master authority |
| Classification | Confidential product and technical planning document |
| Primary authority | Product target state, shared architecture, workflows, release rules and definitions of done |
| Implementation tracker | Veyvio Blueprint Alignment Plan and production-gates documents |
| Change rule | Material changes require a version update, named owner and decision record |

## How this blueprint is used

Product and design teams use it to define terminology, user journeys, pages, states and acceptance criteria.

Engineering teams use it to define domains, APIs, data ownership, application boundaries, tenancy and release controls.

Operational specialists use it to confirm workflows reflect real transport, yard, maintenance, compliance and safeguarding practice.

Leadership uses it to control scope, prioritise delivery and determine whether a release is suitable for pilot, store, tenant onboarding or commercial SaaS operation.

|  | Authority rule The blueprint defines the target state. The alignment plan records current gaps. Production gates decide whether a release may proceed. A feature is not complete merely because code exists. |
| --- | --- |

# Contents

1. Executive Blueprint

2. Product Vision and Platform Principles

3. Operating Model and Tenancy

4. Application Portfolio

5. Roles, Scopes and Permissions

6. Information Architecture

7. Core End-to-End Workflows

8. Domain and Application Specifications

9. Shared Data Model

10. Technical Architecture

11. Security, Privacy and Isolation

12. Offline, Mobile and Device Architecture

13. Notifications and Communication

14. Reporting, Intelligence and Audit

15. Integrations

16. UX and Design System

17. Non-Functional Requirements

18. Veyvio Hard Rules F-01 to F-35

19. Delivery Roadmap and Production Gates

20. Definition of Done and Release Verdicts

21. Decisions, Risks and Open Items

22. Governance and Maintenance

# 1. Executive Blueprint

## 1.1 The product

Veyvio is a licensable, multi-tenant transport management platform for passenger transport operators. It connects bookings, passengers, duties, drivers, vehicles, depots, yard activity, maintenance, compliance, training, communication and audit in one trusted operating system.

## 1.2 Target customers

Community transport organisations and not-for-profit operators.

Section 19 and Section 22 service operators.

Home-to-school and special educational needs transport providers.

Dial-a-Ride, demand-responsive and accessible transport operators.

Private hire, PSV and mixed passenger fleet operators where configured.

Local authority, NHS, social care and contracted passenger transport services.

## 1.3 Product promise

| Promise | Meaning |
| --- | --- |
| Know what is happening | Every vehicle, duty, exception and compliance condition is visible from authoritative data. |
| Act on what matters | Users see prioritised actions, responsible owners, deadlines and blocked states. |
| Move safely | Safety and legal readiness are enforced by server-side rules, evidence and controlled overrides. |

## 1.4 Release truth

|  | Current classification Operationally strong prototype progressing toward controlled pilot production. A public multi-company SaaS release requires complete tenant isolation, removal of production fallback paths, one authoritative job write path, physical iOS sign-off and release-gate evidence. |
| --- | --- |

# 2. Product Vision and Platform Principles

## 2.1 Vision

Every vehicle accounted for, every issue visible, and every journey beginning with confidence.

## 2.2 Mission

Connect every vehicle, person, journey and operational decision in one trusted transport system.

## 2.3 Core principles

| Principle | Required behaviour |
| --- | --- |
| Safety first | Safety, safeguarding and legal compliance override speed, convenience and commercial pressure. |
| Platform first | Capabilities are designed once as reusable platform services, not separately for one company or frontend. |
| One operational truth | Every material fact has one authoritative owner and one server-controlled state. |
| Tenant isolation by construction | Independent companies remain isolated even when related, partnered or supported by the same platform team. |
| Evidence over assertion | Compliance, roadworthiness and completion are calculated from evidence, not manually declared labels. |
| Closed-loop operations | Every workflow has an owner, state, next action, escalation path and closure evidence. |
| Frontline simplicity | Driver and Yard experiences use plain language, large touch targets and progressive guidance. |
| Explainable control | Blocked actions, automation and overrides explain why they happened and what resolves them. |
| Auditability | Material actions are attributable, append-only and available for operational and regulatory review. |
| Progressive delivery | Preserve validated product value while replacing weak foundations in controlled phases. |

# 3. Operating Model and Tenancy

## 3.1 Hierarchy

| Level | Purpose | Examples |
| --- | --- | --- |
| Platform | Veyvio global service boundary; manages subscriptions, support access and platform configuration. | Veyvio operations, platform security, billing. |
| Tenant / Company | Independent legal and data boundary. | CoLoop Community Transport, BCT, future licensed operators. |
| Depot | Operational location and local access scope. | Harlesden depot, satellite depot, school base. |
| Zone / Bay | Physical yard position. | Wash bay, Bay 14, workshop holding area. |
| Application scope | Controls which frontend and API surface a session may access. | app.command, app.driver, app.yard, app.maintenance. |

## 3.2 Isolation

The authenticated membership determines tenant and depot scope; clients never choose or submit an authoritative tenant ID.

Cross-tenant reads, writes, files, reports, searches, notifications, subscriptions and background jobs are denied by default.

Related companies remain isolated unless a specific, approved cross-company mechanism exists.

Platform administrators do not receive routine tenant-data access; support access is time-limited, approved and audited.

## 3.3 Licensing model

A company purchases or is granted a licence for enabled modules, applications, users, vehicles, depots or agreed usage limits.

Entitlements are enforced server-side and do not replace role and resource permissions.

Tenant configuration controls branding, terminology, workflows, compliance rules, notification policies and optional modules.

# 4. Application Portfolio

| Application | Primary users | Responsibility | Scope |
| --- | --- | --- | --- |
| Veyvio Command | Controllers, schedulers, managers, compliance, customer service and leadership. | Connected operational control, booking, planning, dispatch, exceptions, reporting, configuration and audit. | app.command |
| Veyvio Driver | Drivers and escorts. | Duties, stop-by-stop execution, checks, defects, messages, training, documents and shift handback. | app.driver |
| Veyvio Yard | Yard managers and depot operatives. | Vehicle location, bodywork, inspections, equipment, VOR, movements, tasks and upcoming work. | app.yard |
| Veyvio Maintenance | Workshop, technician and fleet-maintenance users. | Work orders, inspections, parts, labour, tyres, external garage evidence and return-to-service. | app.maintenance |
| Customer Portal | Authorised customers, schools, councils and booking teams. | Own bookings, passengers, service status, documents and controlled communication. | app.customer |
| Platform Administration | Authorised Veyvio platform personnel. | Subscriptions, tenant lifecycle, platform health and time-limited support access. | app.platform_admin |

|  | Frontend boundary No application may become the source of shared business truth. Driver, Yard, Command, Maintenance and Customer applications consume shared APIs and domain services. They must not directly own duplicate operational state. |
| --- | --- |

# 5. Roles, Scopes and Permissions

## 5.1 Permission decision

Authenticate the user and verify the session.

Verify the application scope.

Resolve active tenant membership and depot/resource scope.

Check the granular permission required by the operation.

Check the resource belongs to the same authorised tenant and permitted depot.

Run business, safety, state-machine and entitlement rules.

Record the material decision and any override.

| Role | Purpose | Default boundary |
| --- | --- | --- |
| Company Owner | Own tenant governance, subscriptions and broad oversight. | Full tenant control subject to separation-of-duty rules. |
| Director / Executive | Read and approve high-risk actions. | Read, approvals and selected exports. |
| Operations Manager | Operations, booking, planning and exception ownership. | Broad Command access within assigned scope. |
| Dispatcher / Controller | Assign, replan and manage live duties. | Bookings/dispatch operations; no unrestricted compliance changes. |
| Compliance Manager | Rules, evidence, expiry and audit oversight. | Compliance configuration, review and export. |
| Fleet Manager | Vehicle readiness, VOR and fleet control. | Fleet, yard and maintenance approvals. |
| Yard Manager | Physical fleet condition and location. | Yard checks, movements, bodywork and tasks. |
| Maintenance User | Assigned maintenance work. | Work orders, parts, inspections and completion. |
| Driver / Escort | Own duties and assigned vehicle. | Own records only; controlled status changes. |
| Customer / Booker | Own bookings and passengers. | Own organisation resources only. |
| Platform Admin | Platform operations without standing tenant-data access. | Platform resources; tenant data only through approved support grant. |

# 6. Information Architecture

## 6.1 Veyvio Command navigation

| Section | Primary pages |
| --- | --- |
| Command | Overview, Live Operations, Exceptions, Notifications |
| Operations | Bookings, Dispatch, Jobs, Runs, Trips, Schedule, Recurring Transport |
| People and Fleet | Drivers, Staff, Vehicles, Depots |
| Yard and Maintenance | Yard Operations, Maintenance, Tyres, Upcoming |
| Safety and Compliance | Vehicle Checks, Defects, Bodywork, Inspections, Incidents, Compliance Rules |
| Customers and Commercial | Customers, Passengers, Schools, Contracts, Pricing |
| Communication | Messages, Announcements, Templates |
| Intelligence | Reports, Performance, Audit Log |
| Administration | Company Settings, Users and Roles, Integrations, Billing and Entitlements |

## 6.2 Driver navigation

| Primary tab | Secondary destinations |
| --- | --- |
| Home | Next duty, readiness, current vehicle, location/bay, pre-duty actions, urgent messages. |
| Trips | Today, upcoming duties, stop sequence, navigation, controlled status and changes. |
| Vehicle Checks | Start check, select vehicle, history, defect report, equipment and check outcome. |
| Messages | Conversations, alerts, announcements, acknowledgements and contact Operations. |
| More | Profile, documents, licence, training, working time, schedule, leave, policies, sync, diagnostics, settings and support. |

## 6.3 Yard navigation

| Page | Purpose |
| --- | --- |
| Home | Exceptions, tasks, VOR, vehicles not located and due work. |
| Vehicles | Fleet search, readiness, depot, bay, assignment and fuel/charge. |
| Vehicle Bodywork | Known damage, baseline, images, history and new-damage wizard. |
| Vehicle Check | Guided yard inspection and body condition evidence. |
| Equipment | QR-based assignment, expiry, quantities and condition. |
| Movements | Zone/bay moves, key status, reason and movement history. |
| VOR / Return to Road | Restrictions, evidence, maintenance linkage and approvals. |
| Upcoming | MOT, PMI, service, tyres, retorque, weekly checks and inactive-vehicle battery tasks. |
| Messages / Profile | Operational communication, sync, account and device settings. |

# 7. Core End-to-End Workflows

| Workflow | Required closed loop |
| --- | --- |
| Company onboarding | Licence accepted → tenant created → owner invited → depots configured → roles/scopes set → rules selected → integrations configured → pilot data imported → isolation and acceptance tests passed. |
| Vehicle onboarding | Vehicle created → mandatory documents/configuration recorded → Yard baseline task created → all-round images and equipment captured → compliance/readiness calculated → authorised release to operational state. |
| Booking to duty | Booking captured in correct service flow → validation and pricing/contract rules → jobs created → run/trip planning → driver and vehicle eligibility/readiness gates → publish → acknowledgement → execution → closeout. |
| Driver duty | Authenticate → readiness → acknowledge duty → pre-use check → sign-on → stop-by-stop execution → exceptions/changes → end-of-duty check → mileage/fuel/AdBlue/equipment/keys/bay → declaration and closeout. |
| Vehicle damage | Baseline/known damage review → new damage report → evidence and severity → defect/incident linkage where relevant → Yard task → estimate/work order → repair → verification → known-damage history updated. |
| VOR and return to service | Blocking condition detected → VOR reason/restriction → assignments blocked → work order and evidence → completion → independent approval where required → readiness recalculated → VOR cleared. |
| Incident | Immediate safety action → report → persons/vehicle/trip/evidence linked → acknowledgement → escalation/safeguarding/insurer authority routes → actions → closure and audit pack. |
| Vehicle swap | Driver requests or Operations initiates → replacement readiness and eligibility checks → Operations approves/rejects → assignment history preserved → checks required for new vehicle → all affected users notified. |
| Offline command replay | Action stored with idempotency key and original context → reconnect → session/tenant/permission/state revalidated → accepted or rejected with reason → local state reconciled; never silently marked synced. |

# 8. Domain and Application Specifications

## 8.1 Booking, jobs, runs and trips

General Booking is for work that is not Dial-a-Ride or School Routes; specialist services have their own booking flows.

A Booking is the customer request. Jobs are executable transport tasks. Runs group planned work. A Trip/Duty is the published assignment executed by a driver and vehicle.

Recurring transport stores a template, recurrence, exceptions, holidays and future-regeneration logic without losing historical instances.

Transfers preserve original and revised assignments, reason, actor, affected stops, notifications and audit history.

Cancellation and no-show handling records policy, reason, commercial decision, communication and reporting impact.

## 8.2 Dispatch and live operations

Map and timeline show active duties with explicit location freshness.

Exception queues include late start, missed check, no acknowledgement, route deviation, passenger not ready, breakdown, incident, lost connectivity and overdue completion.

Replanning stores planned, revised and actual states; original plans are never destroyed.

Controller actions are guided, permissioned, reason-coded and audited.

Passenger-sensitive information is minimised in maps, alerts and lock-screen notifications.

## 8.3 Driver

Home shows next duty, start countdown, depot, exact vehicle location/bay, job count, estimated finish, acknowledgement and required pre-duty actions.

Trips expose only controlled state transitions and necessary passenger requirements.

Checks support pre-use, change-of-vehicle, defect, end-of-duty, media queue and offline replay.

End shift captures mileage, fuel/charge/AdBlue, defects, cleanliness, lost property, equipment, keys and exact parking location.

Training, documents, leave, working time, biometric preferences and app diagnostics are accessible through More.

## 8.4 Yard

Vehicle Bodywork starts from the full company fleet, shows baseline and known damage, and links new reports to repair work.

Vehicle movement records depot, zone, bay, keys, actor, time and reason.

Equipment tracks fixed and movable assets by QR code, condition, expiry and assignment history.

Upcoming work combines MOT, PMI/safety inspection, service, tyres, retorque, weekly checks and battery-start tasks.

Yard remains standalone, invitation-only, tenant/depot scoped and offline capable.

## 8.5 Maintenance and tyres

Work orders progress through requested, approved, scheduled, in progress, awaiting parts, completed and verified states.

Return-to-service requires adequate evidence, permission and independent verification where policy requires it.

Tyres are tracked by asset/serial where practical, axle/position, make/model, size, fit/removal mileage, tread, pressure, condition, reason, supplier, cost and warranty.

External garages use controlled portals or expiring secure upload requests; original certificates are preserved.

## 8.6 People, compliance, training and leave

Identity, employment, permissions, licence, training, availability, documents and emergency details are separated logically.

Mandatory training is determined by role, vehicle, passenger need, contract and service type.

Eligibility and compliance are calculated from evidence and configured rules.

Holiday balances show earned, taken, booked and remaining amounts with the calculation explanation.

Administrators may invite, suspend or reset access but never see or choose user passwords.

# 9. Shared Data Model

| Entity | Purpose |
| --- | --- |
| Tenant | Company boundary and configuration root |
| Depot | Operating location and yard hierarchy |
| User | Authentication identity |
| Membership | User-to-tenant role, app scope and depot/resource scope |
| Person | Driver, staff, passenger, guardian, contact or witness |
| Customer | Organisation commissioning or paying |
| Contract | Service, safeguarding, operational and commercial rules |
| Vehicle | Fleet asset |
| VehiclePosition | Depot, zone, bay and movement history |
| EquipmentAsset | Trackable vehicle/depot equipment |
| Booking | Customer request |
| Job | Operational transport task |
| Run | Planned group of jobs |
| TripDuty | Executable published assignment |
| Stop | Ordered waypoint |
| Assignment | Driver, vehicle and escort allocation |
| Check | Structured inspection instance |
| Defect | Mechanical, safety or operational fault |
| Damage | Body condition and physical damage record |
| Incident | Operational, safety or safeguarding event |
| WorkOrder | Maintenance action |
| TyreAsset | Tyre identity and position history |
| Document | Tenant-scoped file and metadata |
| MessageThread | Operational communication |
| Notification | Delivery record |
| DomainEvent | Material business event |
| AuditEvent | Immutable security and business history |
| Override | Reasoned approval to bypass an eligible rule |
| SupportGrant | Time-limited platform support access |
| Entitlement | Licensed module and usage permission |

## 9.1 Ownership rules

Every tenant-owned record carries an enforced company boundary; depot scope is added where operationally applicable.

The authenticated context, never a client-supplied field, sets tenant ownership.

Operational records use stable identifiers and immutable history; human-readable numbers are additional references.

Documents and media use tenant-scoped storage paths and database-owned metadata.

Critical state changes append events rather than erasing prior state.

# 10. Technical Architecture

## 10.1 Target pattern

A modular monolith is the preferred initial production architecture: clear domain modules, shared platform services and one deployable backend where practical.

Frontends call versioned APIs through an authenticated gateway. They do not directly implement authoritative business decisions.

Side effects are emitted as domain events and handled asynchronously where appropriate.

Background jobs, notification delivery, report generation and integration sync are isolated from interactive requests.

Service extraction occurs only when scale, ownership, security or reliability evidence justifies it.

## 10.2 API conventions

| Convention | Requirement |
| --- | --- |
| Versioning | Use /api/v1. Breaking changes use a new version and published deprecation window. |
| Idempotency | Create and replay-sensitive writes accept Idempotency-Key and return the original result for retries. |
| Pagination | All list endpoints use bounded cursor pagination. |
| Error shape | {"error":"machine_code","message":"human text","details":[...]} |
| Tenancy | Tenant is derived from authenticated membership; endpoints never trust a client tenant_id. |
| Validation | Schema, permissions, ownership, state and business rules are checked at the API boundary. |
| Concurrency | Use optimistic concurrency/version checks for material operational updates. |
| Observability | Every request carries a correlation ID and produces structured logs and metrics. |

## 10.3 Event architecture

Material writes emit durable domain events with tenant, actor, resource, prior/new state, correlation and causation identifiers.

Consumers are idempotent, retry safely and send exhausted failures to a dead-letter process.

Notifications are downstream effects and never become authoritative operational state.

Outbox or equivalent atomic publication prevents database commits without corresponding events.

# 11. Security, Privacy and Isolation

Deny by default at gateway, application scope, permission, tenant, depot/resource and state levels.

Use MFA and secure recovery for privileged users; support biometric unlock on supported mobile devices without replacing server authentication.

Secrets are held in managed secret stores, rotated, environment-specific and absent from repositories, archives and client bundles.

Files use private storage, tenant-scoped paths, short-lived signed access and purpose checks.

Personal information is minimised by role and screen; safeguarding and health-related information receives additional restrictions.

UK GDPR-aligned retention, access, export, rectification and deletion processes are designed per data category, with legal/audit holds where required.

Production access is logged, reviewed and time-limited. Direct database edits are prohibited except controlled break-glass recovery.

# 12. Offline, Mobile and Device Architecture

| Area | Requirement |
| --- | --- |
| Driver offline | Checks, duty actions, messages and closeout queue locally with encrypted storage, visible pending state and idempotent replay. |
| Yard offline | Checks, damage, movement, equipment and task actions queue safely and revalidate on reconnect. |
| Conflict handling | Server returns explicit accepted, rejected or conflict outcomes; the app never displays false success. |
| Media | Uploads queue independently, preserve local references and link only after secure server confirmation. |
| Device security | Secure storage, app lock, remote session revocation, no secrets in logs, and privacy-aware notification previews. |
| Location | Permission and freshness are visible; background collection is limited to authorised operational purpose. |
| Diagnostics | User can see app version, connectivity, queue state, permissions and support information. |

# 13. Notifications and Communication

Use operational threads for two-way work communication, announcements for broad notices and alerts for urgent conditions.

Required-read messages record delivery, presentation and acknowledgement separately.

Templates are tenant-configurable but system safety content may be protected.

Channel selection considers urgency, user preference, legal basis, quiet hours and fallback.

Notification failures are observable and retryable; a notification never changes the underlying business state.

Affected drivers, controllers, customers and other roles are notified when assignments, stops, times, vehicles or service status materially change.

# 14. Reporting, Intelligence and Audit

Operational reports read from authoritative domain data and show freshness, filters and applied definitions.

Audit log is immutable, tenant-scoped, filterable and exportable only with permission.

Compliance packs assemble evidence without altering originals.

Performance measures distinguish planned, revised and actual outcomes.

Intelligence and recommendations are deferred until core operational truth, Gate 2 data quality and auditability are established.

Automated scoring must expose inputs, rule version and reason; it must not silently make high-risk decisions.

# 15. Integrations

| Integration domain | Boundary |
| --- | --- |
| Identity | OIDC/SAML where required; secure invitation and lifecycle provisioning. |
| Communications | Email, SMS and push providers with delivery events. |
| Payments and billing | Subscription billing and optional customer payment workflows. |
| Vehicle data | Telematics, mileage, location, fuel/energy and diagnostics. |
| Tachograph | Driver card and vehicle-unit data through approved providers for operators that require tachograph compliance. |
| Compliance | Licence/check services, document verification and external inspection uploads. |
| Finance/export | Accounting, invoicing, payroll/time and funding exports rather than replacing specialist systems. |
| Calendar/import | School terms, public holidays, customer rosters and controlled CSV/API import. |

Integration credentials are hashed or held in a secret store, scoped, revocable and auditable.

Inbound data is validated, tenant-mapped and quarantined when ownership is ambiguous.

Integrations never bypass domain rules or write directly to protected tables.

# 16. UX and Design System

| Token | Use |
| --- | --- |
| #4A8FA3 | Primary teal: trust, platform identity, headings and key navigation. |
| #7AB82E | Lime: primary action and positive operational state. |
| #8EC63F | Supporting green: onboarding and success emphasis. |
| #173E48 | Deep teal: high-contrast text and professional surfaces. |
| Neutral greys | Backgrounds, borders, disabled states and dense operational data. |

Use plain operational language and one dominant action per screen.

Do not use colour alone for status; pair colour with icon, text and accessible contrast.

Frontline forms use large touch targets, progress, autosave, camera-first evidence and visible offline status.

Admin tables support search, filters, saved views, bulk actions and links to related records.

Wizards reveal complexity progressively and explain why information is needed.

Every blocked action explains the failed gate and responsible team or action needed to resolve it.

Meet WCAG 2.2 AA as the target for user-facing applications.

# 17. Non-Functional Requirements

| Quality | Target requirement |
| --- | --- |
| Availability | Operational services designed for high availability, graceful degradation and published status. |
| Performance | Common pages remain responsive under realistic tenant volumes; live updates avoid uncontrolled polling. |
| Scalability | Tenant, depot, user and vehicle growth without redesigning ownership boundaries. |
| Accessibility | WCAG 2.2 AA target with keyboard, screen-reader, contrast and touch support. |
| Privacy | UK GDPR-aligned minimisation, retention, access, export and deletion workflows. |
| Resilience | Backups, point-in-time recovery, tested restore, retry/dead-letter handling and mobile continuity. |
| Observability | Actionable monitoring for API, sync, notifications, security, queues and integrations. |
| Maintainability | Typed contracts, modular domains, automated tests, migration discipline and documented ownership. |
| Recoverability | Published RPO/RTO targets by service tier and periodic recovery exercises. |
| Compatibility | Supported browser/OS/device matrix and minimum app-version policy. |

# 18. Veyvio Hard Rules — F-01 to F-35

|  | Non-negotiable These rules are stop-ship architecture and operating controls. A rule may only be waived through a named, time-limited risk acceptance with compensating controls and an expiry date. |
| --- | --- |

| ID | Rule | Mandatory interpretation | Class |
| --- | --- | --- | --- |
| F-01 | Deny by default and enforce application scopes | Every request is denied unless the authenticated user, app scope, tenant membership, permission, ownership and state checks explicitly permit it. | Red |
| F-02 | Structural tenant isolation | Tenant isolation applies to APIs, database, storage, searches, reports, events, notifications, background jobs, live subscriptions and integrations. | Red |
| F-03 | No mock or fallback production behaviour | Production never returns fixture data, empty-success placeholders, local operational truth or insecure legacy fallbacks. | Red |
| F-04 | Secure and rotate credentials | Secrets are environment-specific, managed, rotated, revocable and never committed, archived or shipped to clients. | Red |
| F-05 | Centralise business rules | Eligibility, readiness, compliance, pricing and workflow rules have a server-owned source and version. | Amber |
| F-06 | Safety rules are hard gates | Unsafe or non-compliant assignments, sign-on, movement and return-to-service actions fail closed. | Red |
| F-07 | Overrides are never silent | Eligible overrides require permission, reason, scope, expiry where applicable and immutable audit. | Amber |
| F-08 | Use explicit state machines | Duties, jobs, checks, incidents, work orders, VOR and other critical workflows permit only defined transitions. | Amber |
| F-09 | Material writes produce domain events | Important changes emit durable, attributable, tenant-scoped events with correlation and causation. | Amber |
| F-10 | Audit is immutable | Security, safety and material business history is append-only and cannot be rewritten by ordinary users. | Amber |
| F-11 | Use granular permissions | Broad roles are templates; APIs enforce action-level permissions and resource scope. | Amber |
| F-12 | Validate at every API boundary | Never trust client fields, calculations, identifiers, state, ownership or permissions. | Amber |
| F-13 | Secure files and documents | Use private tenant paths, safe file validation, malware controls where needed and short-lived authorised access. | Amber |
| F-14 | Secure integrations and API keys | Keys are scoped, hashed or secret-managed, revocable, rate-limited and audited. | Amber |
| F-15 | Offline commands revalidate safely | Reconnect replay rechecks identity, tenant, permission, resource, state and safety; it never silently succeeds. | Red |
| F-16 | Privileged support access is temporary | Platform support access requires approval, purpose, expiry, least privilege and full audit. | Amber |
| F-17 | Stop-ship tests run in CI and release gates | Isolation, auth, permission, storage, migration, rules and critical workflow tests block release. | Red |
| F-18 | One source of operational truth | Each operational fact has exactly one authoritative service and write path; mirrors and caches are never co-authoritative. | Red |
| F-19 | Everything belongs to an enforced tenant | All tenant-owned records, including media, messages, notifications, audit and derived data, carry enforced company ownership. | Red |
| F-20 | Enforce depot and resource boundaries | Users see and change only authorised depots, teams, vehicles, duties and records even inside the same company. | Amber |
| F-21 | Safety beats convenience | Commercial pressure, deadlines, connectivity and user preference never weaken a safety or safeguarding gate. | Red |
| F-22 | No uncontrolled production database editing | Production changes use approved APIs, migrations or audited break-glass procedures; ordinary support never edits tables directly. | Red |
| F-23 | Every action is attributable | Material writes record actor, tenant, application, device/session, time, reason where required, and correlation context. | Amber |
| F-24 | Time is consistent and authoritative | Store timestamps in UTC, use server time for decisions and retain relevant local timezone for display and legal context. | Amber |
| F-25 | Operational history is retained safely | Use archive, cancellation and retention states; hard deletion of safety and operational evidence is restricted by policy and legal basis. | Amber |
| F-26 | Media has integrity and provenance | Evidence records checksum, uploader, server receipt time, tenant, linked resource, capture metadata where permitted and transformation history. | Amber |
| F-27 | Compliance is calculated from evidence | Users cannot simply mark a driver, vehicle or duty compliant; the platform evaluates configured rules and underlying evidence. | Red |
| F-28 | Every workflow has one accountable owner | Each state identifies responsible role, next action, escalation and closure evidence; stages cannot be skipped without an authorised transition. | Amber |
| F-29 | Notifications never create business state | Messages and alerts report state changes; the domain record remains authoritative. | Amber |
| F-30 | No critical capability depends on one client | Command remains authoritative without mobile devices; mobile apps continue safely offline within defined limits. | Red |
| F-31 | Unfinished or risky features use server-controlled flags | Feature exposure is tenant/app/environment controlled, auditable and reversible without shipping dead conditional code. | Amber |
| F-32 | Assume the client is compromised | Permissions, validation, calculations and transitions are enforced server-side even when duplicated for user experience. | Red |
| F-33 | Critical operations preserve an event history | Bookings, assignments, vehicle movements, VOR, checks and duty execution append history rather than overwriting the past. | Amber |
| F-34 | Automation is explainable | Automatic decisions show the rule, inputs, time, outcome, owner and permitted review or override path. | Amber |
| F-35 | Blueprint and acceptance criteria precede production code | Material features require an approved workflow, data owner, API contract, permissions, audit behaviour, failure states and acceptance tests. | Amber |

## 18.1 Hard Rule evidence standard

| Evidence type | Minimum acceptable proof |
| --- | --- |
| Code | Named module, pull request and commit reference. |
| Test | Automated test name, CI run and pass date. |
| Deployment | Environment, migration/deployment record and version. |
| Live verification | API/UI evidence showing expected allow and deny behaviour. |
| Device verification | Named device/OS, scenario, result and operator sign-off. |
| Operational acceptance | Named product/operations owner and dated acceptance. |
| Waiver | Risk owner, justification, affected scope, compensating control, deadline and approver. |

# 19. Delivery Roadmap and Production Gates

| Phase | Scope | Exit outcome |
| --- | --- | --- |
| Phase 0 — Control and discovery | Freeze uncontrolled feature growth; inventory pages, mock data, APIs, schemas, secrets, tenancy and legacy paths. | Audited baseline and prioritised backlog. |
| Phase 1 — Production foundation | Credentials, isolation, authentication, roles, audit, environment separation, CI, observability and file security. | Secure platform foundation. |
| Phase 2 — Core master data | Companies, depots, users, people, vehicles, customers, passengers, documents and onboarding. | Trusted shared records. |
| Phase 3 — Operations core | General booking, jobs, schedule, runs/trips, assignment, publishing and driver duty flow. | End-to-end operational service. |
| Phase 4 — Yard and fleet readiness | Standalone Yard, location/bays, tasks, checks, equipment, bodywork, VOR and upcoming. | Physical fleet control. |
| Phase 5 — Maintenance and compliance | Work orders, service plans, tyres, inspections, incidents, training and release gates. | Evidence-based safety system. |
| Phase 6 — Specialist services | Dial-a-Ride, School Routes, recurring transport and customer workflows. | Service-specific depth. |
| Phase 7 — Enterprise and integrations | Tachograph, compliance passports, audit packs, sustainability and partner APIs. | Enterprise readiness. |
| Phase 8 — Intelligence | Digital twin, forecasting and explainable recommendations after data-quality exit. | Trusted intelligence. |

## 19.1 Release gates

| Gate | Exit condition |
| --- | --- |
| Gate 0 — Baseline | Inventory, secrets, architecture, tenancy and mock-data audit complete. |
| Gate 1 — Controlled pilot foundation | Red security rules operational; closed-loop pilot duty; Android and iOS physical sign-off; no false sync. |
| Gate 2 — Operational completeness | Command, Driver, Yard and core fleet workflows integrated; rules, events, audit and reporting evidence. |
| Gate 3 — Store readiness | Identity, signing, privacy disclosures, permissions, accessibility, crash/telemetry and store assets approved. |
| Gate 4 — Pilot acceptance | BCT/selected operator completes defined live scenarios, recovery drill and operational sign-off. |
| Gate 5 — Second-tenant readiness | Independent company onboarding and comprehensive isolation evidence; no tenant-specific shortcuts. |
| Gate 6 — Commercial SaaS | Support, billing, SLAs, monitoring, incident response, data lifecycle and contractual readiness. |

# 20. Definition of Done and Release Verdicts

## 20.1 Capability status model

| Status | Meaning |
| --- | --- |
| Designed | Workflow, terminology, owner, states and acceptance criteria approved. |
| Implemented | Code exists and is reviewed. |
| Integrated | Frontend, API, database, events and dependencies are connected. |
| Tested | Required automated tests pass. |
| Deployed | Present in the intended environment. |
| Verified | Live behaviour, failure states and permissions are confirmed. |
| Device verified | Required physical-device scenarios pass. |
| Accepted | Product and operational owner signs off. |
| Complete | Every required stage above is satisfied and evidence is linked. |

## 20.2 Release verdicts

| Verdict | Meaning |
| --- | --- |
| Prototype | Useful UI/domain behaviour; not suitable for operational reliance. |
| Controlled internal test | Restricted users and test data; known gaps and rollback available. |
| Controlled pilot | Named company, routes and users; defined operational support and signed risk controls. |
| Store pilot | Signed mobile distribution with privacy, device and crash evidence; still limited operator scope. |
| Second-tenant onboarding | Isolation, entitlements and configuration proven with an independent company. |
| Commercial multi-tenant SaaS | Production support, security, recovery, billing, legal/data processes and all mandatory gates complete. |

|  | No percentage completion Approximate values such as 70% or 85% are not release evidence. Use the status model above and link objective proof. |
| --- | --- |

# 21. Decisions, Risks and Open Items

| Item | Required decision/action | Risk | Owner | Deadline |
| --- | --- | --- | --- | --- |
| TD-010 | Retire PHV direct jobs/job_stops writes and make Command the sole authoritative job execution path. | High | Engineering | Before Gate 2 exit |
| F-02 depth | Complete endpoint/table/storage/event/background-job tenant-isolation coverage, not only smoke routes. | Critical | Security/Engineering | Before second tenant |
| F-03 depth | Inventory and remove or block remaining production mock, fallback and legacy runtime paths. | Critical | Engineering | Before public production |
| iOS physical sign-off | Complete login, biometrics, duty, offline/sync, media, push and closeout checks on supported iPhone. | High | Mobile/Operations | Before Gate 1 exit |
| Manual device UI | Eyes-on verification of sync, handback, push, blocked states and recovery. | High | Product/Operations | Before pilot acceptance |
| Companion blueprints | Create full Command, Driver, Yard and Maintenance implementation blueprints referencing this document. | Medium | Product/Architecture | During Gate 2 |
| Regulatory addendum | Map applicable UK transport, safeguarding, privacy and operator obligations with legal review. | High | Compliance/Legal | Before commercial launch |

## 21.1 Risk waiver requirements

Unique waiver ID and affected Hard Rule or gate.

Named accountable risk owner and approving authority.

Exact scope: tenant, app, environment, users and dates.

Reason launch must proceed and consequence of delay.

Security, safety, operational and privacy impact.

Compensating controls, monitoring and rollback.

Expiry date and mandatory remediation deadline.

Evidence that affected operator has been informed where appropriate.

# 22. Governance and Maintenance

| Owner | Responsibility |
| --- | --- |
| Product authority | Product model, application scope, terminology, user journeys and acceptance. |
| Principal architecture | Domain boundaries, data ownership, APIs, events, technical rules and decision records. |
| Security | F-01 to F-04, F-11 to F-17, isolation, access and release evidence. |
| Operations | Workflow realism, pilot scenarios, support model and acceptance. |
| Compliance / safeguarding | Rules, evidence, escalation, retention and regulatory addendum. |
| Engineering leads | Implementation plan, PR traceability, tests, deployments and debt closure. |

## 22.1 Change control

Raise a decision or change request with affected blueprint sections and Hard Rules.

Identify data ownership, workflow, API, permissions, events, audit, failure and migration impact.

Approve the product and architecture decision before production implementation.

Update this blueprint version and the alignment plan.

Require each feature PR to cite the relevant blueprint identifiers.

Update gate evidence and release verdict after deployment and verification.

## 22.2 Required companion documents

Veyvio Blueprint Alignment Plan.

Production Gates and pilot exit tests.

Command, Driver, Yard and Maintenance companion implementation blueprints.

Multi-tenant SaaS roadmap and entitlement model.

Backend module and API catalogue.

Roles and permission matrix.

Data retention, privacy and safeguarding matrix.

Credential rotation, incident response, backup and recovery runbooks.

Store-readiness and physical-device acceptance records.

# Final Authority Statement

|  | Veyvio v2.0 target state Veyvio is a shared, licensable transport operating platform. It is not a collection of independent apps, customer-specific shortcuts or duplicated databases. Every application must operate through the same tenant-safe services, explicit rules, evidence, state machines and audit history. |
| --- | --- |

END OF BLUEPRINT